Payroll Calculation & Analytics Application
Functional Overview (Phorest → ADP)

Brief functional document | Version 0.1 | 23 Jan 2026

# 1. Purpose

Build an internal payroll application that (a) pulls source data from Phorest, (b) calculates payroll using configurable rules, (c) surfaces anomalies and provides payroll-cost analytics by location and employee, and (d) outputs an ADP-ready payroll import file for each payroll period.

## Target outcomes:

Reduce payroll processing time and rework caused by commission complexity and manual spreadsheets.

Improve accuracy with automated validations and exception reporting before payroll is submitted.

Create a payroll history database to support auditing, retro adjustments, and forecasting (bonus planning, payroll-to-sales ratios, etc.).

Produce an ADP import file that is consistent, testable, and easy to reconcile.

# 2. Phased scope

| Phase | In scope | Key deliverables |
| --- | --- | --- |
| Phase 1 (Phorest → App → ADP) | • Pull payroll-relevant data from Phorest for a selected pay period • Calculate wages, commissions, tips, bonuses, and adjustments • Run validations and anomaly checks • Reporting: payroll cost by location/employee and variance vs prior periods • Export ADP payroll import file | • Data sync + normalized payroll dataset • Commission/rules engine (supporting more than 4 categories) • Review workflow + exception queue • ADP export (CSV) + mapping configuration • Audit log + payroll period archive |
| Phase 2 (Additional integrations) | Expand the Phase 1 pipeline into a repeatable integration framework so the app can connect to multiple upstream systems (e.g., Phorest, Vagaro, Fresha, Zenoti, and Mindbody) and generate exports to multiple payroll providers (e.g., TriNet, Paylocity etc.), enabling the product to be sold to other commission-heavy businesses. |  |

Assumption: ADP remains the payroll processor of record; this application prepares and validates payroll inputs before submission.

# 3. Users and permissions

## Primary user roles:

Payroll Admin: manages system settings, pay codes, commission rules, integrations, and user permissions.

Payroll Processor: runs payroll for each period, reviews exceptions, and generates the ADP export.

Location Manager (optional): reviews location-level exceptions and provides approvals/notes.

Read-only Analyst (optional): views reports and exports, but cannot modify rules or submit payroll runs.

Permissions should be role-based and location-scoped where relevant (e.g., managers can see only their location).

# 4. Calculation and rules engine

## Core capabilities:

Support unlimited commission categories and formulas (not capped at 4).

Allow tiered/staggered structures (e.g., rate changes after threshold by revenue, units, or margin).

Handle splits across employees and/or locations (e.g., assistants, shared appointments, cross-location sales).

Support bonuses, one-time adjustments, clawbacks, and retro corrections.

Configurable rounding rules and penny-accurate totals at employee and location level.

Versioning of rules so historical payroll runs can be reproduced exactly.

## Example rule types supported (configurable):

Service commission by service category and employee role

Retail commission by product category and margin band

Tiered commissions based on period-to-date sales or performance metrics

Commission caps, minimum guarantees, or draws/recoupments

Tip distribution policies (if applicable)

# 5. Validation and anomaly detection

## Pre-submit checks:

Missing employee mapping (Phorest employee not mapped to ADP employee ID).

Negative pay components (confirm refunds/voids or rule issues).

Unusually high variance vs prior period (employee or location threshold flags).

Transactions without location or cost center mapping.

Commission category missing for a transaction (falls into 'Unmapped' bucket).

Duplicate transactions or double-count risk (same source record ingested twice).

## Exception queue features:

Filter by location, employee, exception type, and severity.

Assign owner (payroll team vs location manager) and track resolution status.

Add notes and attachments (audit support).

Recalculate impacted records after rule or mapping changes.

# 6. Reporting and analytics

## Standard reports:

Payroll summary by location: gross pay, commissions, tips, bonuses, adjustments, and headcount.

Employee pay detail: pay components with transaction-level drilldown (where applicable).

Variance reporting: period-over-period change by location and employee.

Exception summary: open vs resolved items, root cause categories.

# 7. ADP export

## Export outputs:

ADP payroll import file (typically CSV) containing employee identifiers and earnings lines (hours and/or amounts) mapped to ADP pay codes.

Optional reconciliation pack: payroll totals by pay code, location, and employee to compare with ADP import totals.

# 8. Data storage and audit trail

Store payroll period snapshots (source data, normalized data, calculation outputs, and export file).

Maintain rule versions and mappings used for each payroll run.

Audit log of changes: who changed a rule/mapping, what changed, and when.

Ability to reproduce historical results and support retro adjustments.